# OpenWorkbench XML
A brief summary of those values used in OWB2MSP (not a complete list).
Version: 03-May-06

XML code	comments
<?xml version="1.0"?>	XML version
<WORKBENCH_PROJECT>	Openworkbench project
<BaseCalendars>	all calendars present to Openworkbench (not only those used in this project)
<Calendar
baseCalendar="Text"	name of calender this one is based on, e.g. “Standard”, optional
name="Text">	calendar name
<Days>	definition of working days and times
<Day
dayOfWeek="Text" / start="Date" / finish="Date"	SUN, MON, TUE, WED, THU, FRI, SAT or / exceptions (e.g. 25-Dec-06 is not a working day) / only if not equal to start
isWorkDay="Text">	false, true
<Shifts>	working times for “isWorkDay=true”
<Shift
start="Time"	begin of working time, e.g. “08:00:00”, "13:00:00"
finish="Time"/>	end of working time, e.g. “12:00:00”, "17:00:00"
:	many shifts possible (2 seen)
</Shifts>
:	many dayOfWeek possible (usually 7) / more than 1 exception day possible
</Day>
</Days>
</Calendar>
:	many calendars possible
</BaseCalendars>

<PoolResources>	pool of all resources known to Openworkbench
<PoolResource
resourceType="Integer"	0=Work, 1=Equipment, 2=Material, 3=Expenses
fullName="Text"
resourceId="Text">	e.g. initials
<Calendar ...>	special calendar for this PoolResource, e.g. exceptions, work on saturday; see Calendar above, baseCalendar mandatory, omit name
</Calendar>
</PoolResource>
:
</PoolResources>

<Projects>
<Project	only 1 observed
UID="Text"	unique identifier of the project
start="DateTime"	e.g. "2006-02-20T08:00:00"
finish="DateTime"	e.g. "2006-05-31T17:00:00"
name="Text" >	Project name
<Resources>	List of resource data for this project
<Resource
resourceId="Text">	identifier to the PoolResource
</Resource>
:
</Resources>
<Tasks>	List of tasks
<Task
UID="Text" / taskID="Text"	unique identifier of the task or task-id (if entered)
start="DateTime"	Startdate, e.g. “2006-02-20T08:00:00"
critical="Boolean"	“true”, "false"
finish="DateTime"	finish date, e.g. “2006-02-20T08:00:00"
summary="Boolean"	is summary task?
milestone="Boolean"	is milestone?
name="Text"	task name
percComp="Numeric">	percent completion (0.0 ... 1.0)
<Assignments>	list of resources assigned to that task / optional, only for summary=”false”
<Assignment	resource assigned to that task
resourceID="Text" >	link to resourceID in <Resource>
</Assignment>
:	more than one possible
</Assignments>
<Constraints>	such as start no later than a certain date
<Constraint
type="Integer"	0: none, 1: as late as possible, 2: as soon as possible 3: finish not earlier than, 4: finish not later than, 5: must finish on, 6: must start on, 7: start no earlier than, 8: start no later than
time="DateTime"/>	only for type > 2; e.g. "2006-04-15T00:00:00"
:	more than one possible
</Constraints>
</Task>
:	more than one possible
<Tasks>
<Dependencies>	task dependencies
<Dependency
startFinishType="Integer"	0: finish-to-start, 1: start-to-start, 2: finish-to-finish, 3: start-to-finish
successorUID="Text" / successorID="Text"	link to UID of successor task or / to ID
predecessorUID="Text" / predecessorID="Text"	link to UID of predecessor task or / to ID
lag="Numeric”	lag between the dependencies, unit in lagType
lagType="Integer"/>	0: days, 1: percent
:	more than one possible
</Dependencies>
</Project>
</Projects>
</WORKBENCH_PROJECT>